| Accent icon | Minutes of Meeting |
| --- | --- |

# Call to order

A meeting of **Pizza Crush team** was held at **Discovery Park-NTDP D215** on **10-9-2019**.

# Attendees

Attendees included.

1. Nagendra Beesabathuni

2. Rishi Reddy Kolanu

3. Gowtham Kesa

# Members not in attendance

# Sourab Reddy Pailla

# Reports

# 1.Discussed on the folder structure of the project.

2. Discussed on the risks associated with the project. Identified few of them.

3. Identified Risks- Test scripts, Security Risks, UX design.

4. No expertise on writing test scripts and proper test cases. More work needs to do be done.

5. No expertise on threat modeling which might result in security risks.

6. Still at learning stage of designing user interface.